Project Planning Phase

Planning Logic

A Sprint fixed period or duration in which a team works to complete a set of tasks.

An Epic is a big task or project that is too large to complete in one sprint. It is broken down into smaller tasks (stories) that can be completed over multiple sprints.

A Story is a small task. It is part of an Epic.

A Story Point is a number that represents how much effort a story takes to complete.

- Very Easy task

- Easy task

- Moderate task

- Difficult task

Sprint Planning Logic (2-week cycle)

Sprint 1: Setup & Core Architecture

- Define user stories and prioritize backlog

- Set up FastAPI backend and Streamlit UI

- Integrate IBM Granite LLM via Hugging Face or watsonx API

- Configure Pinecone for vector search

- Deploy basic chatbot interface

#### Sprint 2: Core Features

- Implement document upload and summarization

- Add eco-tip generation using prompt templates

- Enable citizen feedback form and storage

- Connect to IoT data (mock or real-time)

#### Sprint 3: Intelligence & Forecasting

- Add time-series forecasting (e.g., LSTM) for energy/water

- Implement anomaly detection logic

- Generate sustainability reports (PDF/Markdown)

- Add multilingual support

#### Sprint 4: Security & Optimization

- Add RBAC, TLS, and audit logging

- Optimize model prompts and caching

- Conduct usability testing and gather feedback

- Prepare for pilot deployment

Total Story Points

Sprint 1 = 13

Sprint 2 = 21

Sprint 3 = 21

Sprint 4 = 13

Velocity = Total Story Points Completed / Number of Sprints

Total Story Points = 13 + 21 + 21 + 13 = 68

No of Sprints = 4

Velocity = 68 / 4 = 17

Our team’s velocity is 17 Story Points per Sprint.