Project Planning Phase

Project Planning (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 27 June 2025 |
| --- | --- |
| Team ID | LTVIP2025TMID31788 |
| Project Name | Smart SDLC: Sustainable Smart City Assistant Using IBM Granite LLM |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation

Here’s a completed Product Backlog, Sprint Schedule, and Estimation table for our Sustainable Smart City Assistant using IBM Granite LLM, continuing from your format and including the Dashboard epic:

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register for the application by entering my email, password, and confirming my password. | 2 | High |  |
| Sprint-1 |  | USN-2 | As a user, I will receive confirmation email once I have registered for the application | 1 | High |  |
| Sprint-2 |  | USN-3 | As a user, I can register for the application through Facebook | 2 | Low |  |
| Sprint-1 |  | USN-4 | As a user, I can register for the application through Gmail | 2 | Medium |  |
| Sprint-1 | Login | USN-5 | As a user, I can log into the application by entering email & password | 1 | High |  |
|  | Dashboard |  |  |  |  |  |

Project Tracker, Velocity & Burndown Chart

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 24 June 2025 | 26 June 2025 | 20 | 29 June 2025 |
| Sprint-2 | 20 | 6 Days | 31 June 2025 | 05 June 2025 |  |  |
| Sprint-3 | 20 | 6 Days | 07 June 2025 | 12 June2025 |  |  |
| Sprint-4 | 20 | 6 Days | 14 June 2025 | 19 June 2025 |  |  |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Burndown Chart

Here’s a simple Burndown Chart representation for your Sustainable Smart City Assistant project using IBM Granite LLM, based on the 4-sprint plan we discussed:

| Sprint | Planned points | Remaining points |
| --- | --- | --- |
| 0 | _ | 68 |
| 1 | 13 | 55 |
| 2 | 21 | 34 |
| 3 | 21 | 13 |
| 4 | 13 | 0 |

This chart shows how your team "burns down" the total 68 story points over 4 sprints. You can visualize this as a line graph with:

- X-axis: Sprint number (0 to 4)

- Y-axis: Remaining story points (68 to 0)

- Ideal line: A straight diagonal from (0, 68) to (4, 0)

- Actual line: Plots the real progress if it dips below the ideal, ours is ahead of schedule